NovaCare AI — Ransomware Incident Response Playbook

Version 1.0 | CONFIDENTIAL

Aligned to: NIST SP 800-61r2 | ISO 27001:2022 | HIPAA §164.308(a)(6) | PCI DSS 12.10

# 1. Framework Alignment

This Incident Response Plan follows the NIST SP 800-61r2 lifecycle: Preparation → Detection & Analysis → Containment → Eradication → Recovery → Post-Incident Activity. All phases are cross-mapped to ISO 27001:2022 Annex A, HIPAA §164.308(a)(6), and PCI DSS v4.0 Requirement 12.10.

# 2. Response Phases

## Phase 1 — Preparation (Ongoing)

- Maintain offline, immutable backups tested monthly (ISO 27001 A.8.13, NIST CSF PR.IP-4)

- Deploy EDR on all endpoints; enable network segmentation between CDE and general network

- Maintain pre-signed retainer with external IR firm (Mandiant / CrowdStrike)

- Conduct annual ransomware tabletop exercise with CMT

- Maintain current asset inventory and network diagram (PCI DSS Req 12.5.1)

## Phase 2 — Detection & Analysis (0–1 hour)

- Alert sources: EDR telemetry, SIEM correlation rule, user report, ransom note discovery

- Assign incident severity: P1 (Critical) if any production PHI system affected

- Activate Security Lead (CISO) and Technical Lead (CTO) immediately

- Preserve forensic evidence: memory dumps, SIEM logs, EDR telemetry before any action

- Determine: Is this encryption-only OR data exfiltration + encryption? (Shapes notification obligations)

- Document timeline of events with timestamps — required for HIPAA breach assessment

## Phase 3 — Containment (1–4 hours)

- ISOLATE: Disconnect affected systems from network — do NOT power off (preserves forensic evidence)

- SEGMENT: Block lateral movement — isolate CDE immediately per PCI DSS Req 12.10.2

- REVOKE: Rotate all privileged credentials; invalidate active sessions in Okta

- ASSESS scope: Map encrypted systems against BIA critical process register

- NOTIFY: Activate CMT; begin crisis declaration assessment

- ENGAGE: Contact external IR firm if scope exceeds internal capability

## Phase 4 — Eradication (4–24 hours)

- Identify and remove all malware artefacts — confirmed by IR firm

- Identify initial access vector (phishing, exposed RDP, supply chain) and close it

- Rebuild affected systems from clean AMIs — do NOT restore from potentially infected backups

- Conduct vulnerability scan of entire environment before recovery (NIST CSF DE.CM-8)

- Legal hold on all forensic evidence — coordinate with General Counsel

## Phase 5 — Recovery (24–72 hours)

- Execute DRP recovery sequence starting with Identity (#1) per Section 5.2

- Restore from last known clean backup — validate integrity before bringing online

- Monitor restored systems intensively for 72 hours for re-infection indicators

- Conduct payment card transaction testing before re-enabling CDE (PCI DSS Req 12.10.4)

- Validate PHI integrity — compare restored records against backup checksums

## Phase 6 — Post-Incident Activity (72 hours – 30 days)

- HIPAA: If PHI of ≥500 individuals exposed — notify HHS OCR within 60 days, affected individuals without unreasonable delay

- PCI DSS: Submit Incident Report to acquiring bank and card brands

- CCPA: Notify affected California residents if unencrypted personal information disclosed

- Conduct post-incident review (PIR) within 5 business days — document root cause, timeline, lessons learned

- Update this IRP and all dependent plans based on PIR findings

- Brief board of directors within 30 days

# 3. Ransomware Decision Tree

The following decision points guide the Incident Commander during a ransomware event:

| # | Decision Point | YES → Action | NO → Action |
| --- | --- | --- | --- |
| D1 | Are production PHI systems confirmed encrypted? | Declare P1 incident; activate CMT; engage IR firm | Maintain P2; continue monitoring; reassess in 30 min |
| D2 | Is there evidence of data exfiltration (C2 traffic, large outbound transfers)? | Assume breach; begin HIPAA breach assessment; preserve all logs | Treat as encryption-only; continue containment |
| D3 | Is the CDE (cardholder data environment) in scope? | Notify acquiring bank within 24 hrs; isolate CDE immediately | Document CDE is out of scope with evidence |
| D4 | Can the ransom demand be verified as the only recovery path? | Escalate to CEO + Legal + Cyber Insurer before any decision | Proceed with clean rebuild from backups |
| D5 | Are backups confirmed clean and restorable within RTO? | Begin DRP recovery sequence (Section 5.2) | Escalate to CEO; consider IR firm options |
| D6 | Has the PHI breach threshold of 500 individuals been met or exceeded? | File HHS OCR notification within 60 days; notify state AGs | Document assessment; retain for 6 years per HIPAA |